## Project design and implementation

## Gameboy PI project

# Minutes

Location: S3:07

**Date:** 21/02/2017

**Attendees**

Josh Ridgway

**Apologises**

Naz Hoque

Topics covered in the meeting

Marketing requirements is due today and naz has not provide any proof that it is being created or has been completed.

Software and hardware requirements is due today and has been completed and the hardware (soldering) for pi boy has been completed.

Tasks for today

Begin the stages of assembling the piboy and modifying the original dmg Gameboy case to fit the hardware going in. due date 09/03/2017 josh

The marketing materials and adverts are due on the 28/02/2017

Naz has still not provided the marketing materials